
Sprint 1 Report,

Product Name: MemLock

Team Name: Remind by Location

Date: Jan 26

* **Actions to stop doing:** 
  + Thoroughly plan what the mvp will need before execution. We spent a lot of time learning technologies that we decided to scrap towards the end of the sprint so this wasted a lot of time and effort.
* **Actions to start doing:** 
  + Take more time to think about how long things will actually take. We underestimated some elements of our project initially
  + Try and think through the potential problems our solutions have beforehand
* **Actions to keep doing:** 
  + Regular check in meetings to make sure everyone is on the same page and adjust any tasks to better aim for a MVP
* **Work completed/not completed:**
* Completed:
  + Basic Front end running with a chart that can be adjusted later on
  + Was able to learn technologies needed for project:
    - New languages (Javascript, Go(no longer using))
    - New environments (React)
    - InfluxDB (no longer using)
  + Readjusted project scope to better fit our timeline of 10 weeks
    - Removed need for backend database
    - Will be doing everything in javascript
* Not Completed:
  + Scraped Ideas:
    - Adding pages for multiple users
    - Using a database for backend
* **Work completion rate:**

****