
Sprint 2 Report

Product Name: MemLock

Team Name: Remind by Location

Date: Feb 8

* **Actions to stop doing:** 
  + Forgetting to do tsrs
  + Not writing tests in code
* **Actions to start doing:** 
  + Communicate more with front end team and vice versa as we connect the two
  + Set more ambitious goals for sprints
  + Figure out how long tickets will take in a more efficient way
    - Plan some backup tasks we can pick up in case we estimate incorrectly
* **Actions to keep doing:** 
  + Keep working on our tasks and finishing them in a timely manner
* **Work completed/not completed:**
* Completed:
  + Build js web router (4h)
  + Build interface between iOS location app and js backend (4h)
  + Adding a location input that will give coordinates that can later be sent to the backend (through an API)(4h)
  + Get coordinates from the location that can be sent to the backend (1h)
  + Adding a calendar date that can compare to the current date (through API)(4h)
  + Get the time stamp that can be compared to current time(1h)
* Not Completed:
  + For next sprint(connect frontend and backend)
    - I.e. Supply FE with location information
* **Work completion rate:**

****