
Sprint 3 Report

Product Name: MemLock

Team Name: Remind by Location

Date: Feb 22

* **Actions to stop doing:** 
  + Don’t use random variable names that are confusing
* **Actions to start doing:** 
  + Comment or write more easily understandable code
* **Actions to keep doing:** 
  + Keep communicating with each other and what is done and what needs to be done
* **Work completed/not completed:**
* Completed:
  + Add a location field to items (3 hours)
  + Set up a hook or some other system to run every so often and pull the current location from the backend API (3 hours)
  + Compare current location to the locations listed in todo list. (2 hours)
  + If current location is same as one on todo list send todo make popup (will send this to phone next sprint) ( 2 hours)
* Not Completed:
  + Currently the notification is just highlighting the background of the task that is timely, but it’s proof of concept that it works.
  + Just need to work out visual bug for location on front end
  + And send notification to user to reach MVP
* **Work completion rate:**

****