Sprint 4 Report

Product Name: MemLock

Team Name: Remind by Location

Date: March 7th

* **Actions to stop doing:** 
  + Leaving important things until the last minute
* **Actions to start doing:** 
  + N/A (no more sprints)
* **Actions to keep doing:** 
  + N/A (no more sprints)
* **Work completed/not completed:**
* Completed:
  + Implemented Twilio to send notifications (5 hours)
  + Set up system to automatically identify when a todo list item should be activated to send notifications (3 hours)
  + Redesigned and cleaned up UI (2 hours)
  + Create new homescreen for user to enter name and phone number (4 hours)
  + Fixed usability bugs (3 hours)
  + Write testing documentation and tests (3 hours)
  + Rework api calls (2 hours)
* Not Completed:
  + Polishing
  + Tasks correctly showing completed 100% of the time
* **Work completion rate:**

